ALUMNYE PLATFORM

Decision Records

A consolidated register of product, technical, vendor and compliance decisions, with the rationale behind each

| Document | Decision Records — Alumnye Platform |
| --- | --- |
| Document Type | Consolidated Decision Rationale Register |
| Version | 2.0 |
| Document Updated Date | 25 August 2026 |
| Coverage Period | 10 March 2026 – 24 August 2026 |
| Client / Product Owner | Indeevar (Alumwhale) |
| Development Partner | Prodian (Anand Sivaraman, Sathish Kumar Newton, Lakshmi Chamundeeswari, Nishalini Gopalakrishnan) |
| Status | Living document — update as new decisions are made |

Purpose & Scope

This register consolidates decisions made across the Alumnye project that carry an identifiable rationale — the reasoning behind a choice, not just the choice itself. It exists so that reasoning stays auditable well after the discussion that produced it, without anyone needing to reconstruct it from memory.

Scope: decisions made from project kickoff through the most recent review cycle. Purely cosmetic UI relabelling and micro-copy changes without a stated rationale are intentionally left out, so the register stays focused on decisions that carry real governance value.

How to use this document: decisions are grouped by domain (A–J below) rather than strictly by date, since that is how the team is most likely to need to look one up. Each entry carries a stable ID (DR-###) so it can be cited elsewhere — specs, tickets, risk logs — without ambiguity. A separate Open / Unresolved Decisions section (Section K) tracks matters still pending, deferred, or awaiting external input — these are not yet decisions and should not be read as settled.

This document should be treated as living: as new decisions with rationale are made, they should be appended here with a new sequential DR-### ID, and resolved open items should be moved from Section K into the appropriate domain section.

Contents

A. Technology Stack & Architecture	3

B. Notification Vendor Selection	4

C. Payment Vendor & Architecture	6

D. AI / LLM & Profile Builder (beyond model selection)	8

E. Product Phase & Scope Strategy	9

F. Privacy, Compliance & Data Protection	10

G. Event Planning, Polling & RSVP	11

H. Golf Tournament Scoring & Management (Standalone Add-On)	13

I. Infrastructure & Vendor Management (Ongoing)	17

J. Governance & Documentation	18

L. Testing, QA & Release Governance	18

M. Security, Secrets & Platform Hardening	20

K. Open / Unresolved Decisions	21

Appendix A — Source Document Index	21

## A. Technology Stack & Architecture

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-001 | 08 Apr 2026 | PostgreSQL (AWS RDS) confirmed as the platform database, over DynamoDB. | Relational database chosen for complex queries and structured schema needs across member, event and payment relationships; a written rationale was required to be added to the architecture design as a governance record. | MoM 08-Apr-26; MPN v1.9 §2.1 | Delta — confirmed |
| DR-002 | 01 Apr 2026 | Firecrawl adopted over the direct LinkedIn API for profile-enrichment scraping. | Firecrawl offers better data richness than a direct LinkedIn API integration and avoids LinkedIn's restrictions on unauthenticated/API scraping. | MoM 01-Apr-26; MPN v1.9 §5.2 | Delta |
| DR-003 | 09 Jun 2026 | LinkedIn scraping confirmed infeasible under any tool; DuckDuckGo confirmed as the public-web-search complement to Firecrawl. | LinkedIn blocks unauthenticated access outright — even a member-supplied LinkedIn URL cannot be scraped by the LLM. DuckDuckGo covers general public-web search where Firecrawl alone is insufficient. | MoM 09-Jun-26; MPN v1.9 §5.2, §19.1 | Delta |
| DR-004 | 02 Jun 2026 | Claude Sonnet 4.6 (Anthropic) adopted as the default LLM for Profile Builder and CostGPT, configured at the back end and not member-selectable in Delta. | Full evaluation documented: building a proprietary model was judged unnecessary and slow; a Claude-vs-ChatGPT comparison favoured Claude for structured extraction and professional writing; Alumnye's real value-add is orchestration (auto-generated master prompts, in-app context), not the underlying model, so a single back-end-configured LLM was sufficient. Back-end team retains the ability to swap models without an app release. | MoM 02-Jun-26; MPN v1.9 §5.3a (full rationale) | Delta; Anchor LLM choice reserved for Alpha paid tier |
| DR-005 | 09 Jun 2026 | Profile Builder LLM token consumption capped at 3 attempts. | Prevents indefinite retry loops and runaway API cost. | MoM 09-Jun-26; MPN v1.9 §5.4, §19.1 | Delta |
| DR-006 | 10 Jun 2026 | Admin Panel to surface AI usage / token-consumption cost visibility per feature. | Indeevar directive — cost control and usage transparency needed before AI features scale further. | MoM 10-Jun-26 (AI-019); MPN v1.9 §11.4 | Delta |
| DR-007 | 16 Jun 2026 | Server shutdown scheduling introduced for non-business hours; AWS cost model kept usage-based (pay-as-you-go) until Production rollout. | Cost optimization while usage is low pre-launch; reserved instances deferred until real usage patterns are established. | MoM 16-Jun-26; MPN v1.9 §2.2, §23.1 | Delta |
| DR-008 | 19 Jun 2026 | RDS excluded from initial infrastructure; backups run to S3 only. RDS to be introduced when data volume warrants it. | Cost optimization for the Delta launch — S3 backup is sufficient until production scale is reached. | MoM 19-Jun-26; MPN v1.9 §25.1 | Delta |
| DR-009 | 19 Jun 2026 | CloudFront pricing confirmed at $0.008 per 1,000 requests (region-variable) and folded into the infrastructure cost plan. | Accurate per-request cost modelling is needed for client billing transparency and sustainable pricing. | MoM 19-Jun-26 | Delta |
| DR-010 | 10 Aug 2026 | Stand up a consolidated AWS + Karix cost/usage dashboard with alert thresholds. | Recurring AWS credit-consumption alerts (two consecutive months) showed a gap in early visibility into infrastructure and messaging-vendor cost overruns. | MoM 10-Aug-26 (D11) | Delta / Process |
| DR-080 | 24 Aug 2026 | For application performance monitoring, continue using cloud-provider monitoring (CPU, disk, uptime, resource usage) for the current single-application footprint; defer dedicated APM tooling (e.g. Sentry) until the number of services/apps grows materially, revisiting periodically. | A full observability platform is not yet justified for a single application with a few services; cloud monitoring is adequate at current scale and avoids over-investing in tooling ahead of real complexity. | MoM 24-Aug-26 (D10) | Delta — revisit as scale grows |
| DR-081 | 24 Aug 2026 | Standardised fix adopted for the web-app-to-native-app session conflict: an existing web session is treated as expired once the native app is installed, and the correct OTP is passed through so invite acceptance completes reliably; live in v1.2/v1.3. | Prevents invite-acceptance failures when a first-time invite opens as a web app and the user later installs the native app, which previously left a stale session in place. | MoM 24-Aug-26 (D13, B2-B3) | v1.2/v1.3 — live |

## B. Notification Vendor Selection

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-011 | 30–31 Mar 2026 | Karix selected as the preferred vendor for SMS, WhatsApp and Email. | High platform stability/reliability; SOC compliance suited to B2B/enterprise positioning; strong enterprise SMS/WhatsApp integration; ability to scale volume; Airtel DLT channel access; better vendor responsiveness than the alternatives evaluated. | MoM 30-Mar-26, 31-Mar-26; MPN v1.9 §9.2 (full rationale) | Delta (SMS+Email); WhatsApp deferred |
| DR-012 | 30–31 Mar 2026 | Netcore kept under evaluation for email campaigns only — not selected outright. | Mature email infrastructure and strong analytics, but banking-grade client confirmation and compliance parity with Karix were unconfirmed at the time of evaluation. | MoM 30/31-Mar-26; MPN v1.9 §9.2 | Under evaluation |
| DR-013 | 30–31 Mar 2026 | SmartPing not selected for the current phase. | Limited clarity on campaign features and weaker analytics versus Karix at the time; kept open for re-evaluation if pricing or features change materially. | MoM 30/31-Mar-26; MPN v1.9 §9.2 | Not selected |
| DR-014 | 30–31 Mar 2026 | ZeptoMail not selected as the long-term transactional email vendor; used only as a temporary bridge (via Prodian's existing CSK project configuration) until Karix email is live. | Designed for basic transactional email only; limited campaign-workflow and analytics support; not suited to long-term communication scaling needs. | MoM 30/31-Mar-26; MPN v1.9 §9.2 | Temporary / interim only |
| DR-015 | 09 Jun 2026 | WhatsApp (via Karix) formally deferred from Delta; SMS-only communication confirmed for Delta launch. | Karix's WhatsApp Business Meta/Facebook account ID verification failed and could not be resolved in time for launch. | MoM 09-Jun-26; MPN v1.9 §9.6, §19.6 | Delta = SMS-only; WhatsApp targeted for Alpha |
| DR-016 | 10 Jun 2026 | Sender identity standardized to msg@alumnye.com across SMS/email; all "noreply" branding removed. | "No-reply" framing was flagged during the walkthrough as poor member experience; a monitored sender address supports response handling. | MoM 10-Jun-26 (AI-011); MPN v1.9 §9.5, §12.5 | Delta |
| DR-017 | 19 Jun 2026 | DLT sender format adopted as numeric (per TRAI guidelines), with mandatory variable tagging on all SMS templates. | Numeric sender format is the TRAI-mandated standard for the registered category; variable tagging prevents template rejection during DLT approval. | MoM 19-Jun-26 | Delta |
| DR-018 | 19 Jun 2026 | SMS sender name standardized as "Team Alumnye" with a trailing hyphen ("- Team Alumnye"). | The hyphen acts as a visual message terminator, especially for messages with long group names; the name is concise enough for SMS character limits while preserving brand recognition. | MoM 19-Jun-26 | Delta |
| DR-019 | 19 Jun 2026 | Email classification scheme adopted — Care / Complaint / Campaign / Contract. | Enables proper routing, tracking and compliance management across distinct transactional and promotional email types. | MoM 19-Jun-26 | Delta |
| DR-020 | 10–11 Aug 2026 | Karix relationship placed under formal review; a documented SLA-comparison exercise initiated against Netcore before any migration decision is made. | Recurring OTP/SMS delivery failures (DLT/spam misclassification) had already cost roughly three weeks of delay and eroded trust; a full metrics inventory (delivery rate, latency, bounce, DLT classification) is needed before switching vendors, rather than deciding on anecdote. | MoM 10-Aug-26 (D12–D13); MoM 11-Aug-26 (items 2–3) | Process — pending SLA responses |
| DR-082 | 24 Aug 2026 | No promotional/marketing SMS will be sent for now; all outbound messaging (invites, OTPs, necessary updates) is treated strictly as transactional, and this position will be presented to Karix for DLT classification confirmation. | Avoids DLT misclassification risk and keeps messaging compliance exposure low while there is no current business need for promotional/marketing traffic. Response from Karix: The SMS classification appears to be device-specific and is determined by the messaging application and its configured settings on the individual device. Hence, we don't have any control or access to the same. | MoM 24-Aug-26 (D14) | Process |

## C. Payment Vendor & Architecture

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-021 | 08 Apr 2026 | Razorpay confirmed as the preferred payment aggregator, subject to integration-feasibility validation. | Strong domestic capability set: T+1 settlement, broad payment-method coverage, foreign-payment traceability for NRI alumni, a cross-border aggregator license, and compliance/audit readiness. | MoM 08-Apr-26; MPN v1.9 §8.1–8.2 | Vendor confirmed; integration timing later revisited |
| DR-022 | 09 Jun 2026 | Razorpay gateway integration formally deferred to Alpha; manual payment tracking (Mark as Paid + Event Expense Tracking) retained for Delta. | Avoids blocking the Delta launch on payment-gateway integration and compliance work not yet resolved. | MoM 09-Jun-26; MPN v1.9 §8.1, §19.8 | Delta = manual; Alpha = gateway integration |
| DR-023 | Pre-Jun 2026 | No payment wallet license required for Delta. | The platform routes funds through a payment aggregator rather than holding a wallet balance itself, per legal opinion obtained. | MPN v1.9 §8.5, §15.1 (R3) | Delta |
| DR-024 | 25 Jun 2026 | Payment module reframed as roughly 70% compliance / 30% transactional; fund-holding policy, KYC and audit trails treated as the critical path for Alpha, ahead of the payment mechanics themselves. | The primary unresolved risk is how long the platform can legally hold collected funds before disbursement (AML / FEMA / trust-fund exposure); virtual-account mechanics were already considered solved. | MoM 25-Jun-26 (D11, §28.5) | Alpha — compliance framework required before build |
| DR-025 | 26 Jun 2026 | Payment custody model left OPEN pending legal/RBI input — a trust account (for high-value events) versus a direct aggregator pass-through (for low-value events); whether Delta proceeds "detached" from payment also left open. | The aggregator flow cannot legally hold funds beyond roughly one day under the referenced September 2020 guidelines; ownership of member funds in transit is legally unclear, and a prior "collect then refund" float approach had already lost money once. | MoM 26-Jun-26 (D15, §29.7–29.8) | OPEN — pending legal / RBI resolution |
| DR-026 | 26 Jun 2026 | Alpha-phase payment rule adopted: pay suppliers exactly on the due day — not before, not after; funds sitting more than a day must be refunded. | Enforces regulatory-safe fund handling and is expected to discourage speculative event creation by forcing earlier supplier identification. | MoM 26-Jun-26 (D16) | Alpha |
| DR-027 | 10–11 Aug 2026 | Near-term payment approach for live events (e.g. the 29-Aug event) kept fully manual — members pay the merchant directly via UPI/QR, upload a payment screenshot, and the Anchor reconciles via an exported Excel sheet; the app itself never holds funds. | Keeps the platform outside wallet/PPI licensing requirements while still solving the Anchor's reconciliation burden, buying time to design the fully compliant automated model. | MoM 10-Aug-26 (D14); MoM 11-Aug-26 (D3) | Delta (interim); OCR vendor evaluation is Roadmap |
| DR-028 | 11 Aug 2026 | Longer-term payment architecture for multi-merchant events to use CostGPT-derived allocation formulas (e.g. hotel / cabs / other split) with daily automated disbursement to merchants via a payment aggregator, so the platform never holds funds overnight. | Scales the "no fund holding" principle to complex, multi-vendor events while still giving Anchors a single reconciliation view. | MoM 11-Aug-26 (D3, item 16) | Roadmap — pending legal confirmation on fund-holding rules |
| DR-083 | 18 Aug 2026 | OCR-based extraction of payment data from member-submitted payment screenshots adopted as the contingency ("Plan B") payment-recording approach, to be used if financial-regulatory scrutiny prevents initiating payments directly from within the app; the aggregator + webhook model (payment initiated in-app, confirmed via webhook) remains the preferred/ideal target model. | Keeps a reconciliation path available for the Anchor even if regulatory constraints rule out in-app payment initiation; the OCR model needs to be trained against each payment aggregator's screenshot layout. | 18-Aug-26 MoM (items 27-30) | Roadmap — contingency design |

## D. AI / LLM & Profile Builder (beyond model selection)

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-029 | 02 Jun 2026 | Separate LinkedIn / Crunchbase / blog input fields replaced with a single free-text "provide as many links as possible" box. | Simplifies the member data-entry experience for profile sourcing without losing enrichment coverage. | MoM 02-Jun-26; MPN v1.9 §5.2 | Delta |
| DR-030 | Ongoing | Two-step consent architecture mandated for the Profile Builder — separate consent for (1) data extraction from public sources and (2) publishing the generated profile in-platform. | Extraction and publication are distinct privacy actions and each needs its own explicit member consent under the platform's DPDP-aligned consent model. | MPN v1.9 §5.5, §12.2 | Delta |
| DR-031 | 27 May 2026 | AI vs. Manual vs. Hybrid classification framework adopted and applied to all subsequent feature decisions; 4 Generative AI elements formally finalized for Delta (Profile Builder Bot, D3/D4 Poll Assistant GPT, Poll Result Summariser + Recommender, RSVP Nudge + Reminder Agent). | Gives the team a consistent lens for deciding where AI effort is justified versus manual or hybrid handling, and locks the Delta AI surface area before build. | MoM 27-May-26; MPN v1.9 §11.1–11.2 | Delta |
| DR-032 | 09 Jun 2026 | CostGPT output redesigned from an Excel-style export to a conversational chat format with numbered options. | Improves usability for Anchors reviewing AI-generated cost options; Indeevar specifically requested a PPT-style, easier-to-scan presentation over spreadsheet output. | MoM 09-Jun-26; MPN v1.9 §7.3, §19.2 | Delta |
| DR-033 | Platform-wide, ongoing | AI guardrails mandated — no Alumnye name, company references, contact details or project-specific data may appear in AI prompts; human review is mandatory before any AI-generated recommendation is finalized. | Prevents confidential or sensitive data leakage through third-party LLM calls and keeps a human accountable for financial or profile guidance given to Anchors and members. | MPN v1.9 §7.5, §11.6 | Delta — platform-wide AI safety principle |
| DR-084 | 24 Aug 2026 | Group-level media library continues as-is for now; profile-level media uploads (pictures/videos attached to an individual member's profile) will be explored, with feasibility for v1.3 vs. v1.4 to be assessed by the dev team. AI-generated profile bios remain an acceptable starting point provided the anchor manually reviews/refines the generated text (e.g. via Claude) before publishing, since accuracy varies and some bios pick up embellished, less input-driven claims. | Balances near-term delivery certainty against the value of a richer, more personal profile experience, while keeping a human-review step to catch AI-generated inaccuracies before they reach members. | MoM 24-Aug-26 (D18, B13-B14) | v1.3 feasibility assessment / v1.4 |

## E. Product Phase & Scope Strategy

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-034 | 05 Jun 2026 | MVP renamed "Delta" and Phase 2 renamed "Alpha" (a "Future" phase added later); WhatsApp and full Payments explicitly flagged as likely to slip out of Delta due to vendor dependencies. | Clearer phase naming for internal/client communication; early flag that vendor dependencies (Meta/WhatsApp verification, Razorpay integration) could not be guaranteed within the Delta timeline. | MoM 05-Jun-26; MPN v1.9 §17.1 | Naming convention — applies platform-wide |
| DR-035 | 09 Jun 2026 | Explicit "product, not service" directive adopted — Alumnye must be built to inspire user anticipation of future features, not delivered as a one-off service engagement. | Indeevar's founding product-strategy directive; a well-functioning Delta is treated as essential to establishing market fit and user trust before scaling features. | MoM 09-Jun-26; MPN v1.9 §19.9 | Strategic / ongoing |
| DR-036 | 10 Jun 2026 | D3 (Date / Duration / Destination) framework formally extended to D1–D4 (Date / Duration / Destination / Dollars), with a fixed poll-question sequence. | Aligns the poll design with the fact that cost/budget (via CostGPT) is as central a planning axis as the original three dimensions. | MoM 10-Jun-26; MPN v1.9 §6.2 | Delta |
| DR-037 | 11 Aug 2026 | Non-golf flows (CSGI 40 pilot, payments, profile/photo experience) explicitly prioritized over pursuing new external opportunities. | Focuses limited team bandwidth on proving the platform beyond golf before expanding scope further. | MoM 11-Aug-26 (D1) | Process |
| DR-038 | 11 Aug 2026 | Reunion/Social and Sports adopted as separate high-level event categories, with a small set of generic tiles (Poll, Itinerary, RSVP) always available and category-specific tiles (Cost GPT, Travel for reunions; sport-specific flows for sports) placed under their respective categories. | Removes the platform's current golf-only framing of "Activity" and creates a scalable, category-driven tile/landing-page model for future sport and event types. | MoM 11-Aug-26 (D4) | v1.3+ |
| DR-085 | 18 Aug 2026 | OCR-based payment-screenshot extraction and the broader automated payments capability are formally targeted for v1.5, after the current manual screenshot + Anchor-reconciliation model. | Sequences effort so the higher-complexity OCR/automation work follows, rather than blocks, the nearer-term v1.3 release. | 18-Aug-26 MoM (item 36) | Roadmap — v1.5 |
| DR-086 | 24 Aug 2026 | Backend data upload adopted as the onboarding path for the new CSGI 40 client group (~17 members playing subset), to proceed once no harmful downstream impact is confirmed; overseas members in this group will use email-ID login rather than local mobile-number-based login. | Speeds up onboarding for a large new client group rather than waiting on individual SMS/self-registration, while routing around known mobile-invite friction for overseas numbers. | MoM 24-Aug-26 (D19, B16) | Delta — pending downstream-impact confirmation |
| DR-087 | 24 Aug 2026 | v1.3 scope confirmed as scorecard fixes (stroke-hole highlighting, "H" replacing "AS"), dashboards, invite/session fixes, and group media-library polishing; multiple anchors, profile-level media, proof-of-payment extraction, and the richer group/event entitlement matrix are confirmed for v1.4 and beyond. | Gives the team and client a shared, realistic view of what ships in the current release versus what is intentionally deferred. | MoM 24-Aug-26 (D21) | v1.3 / v1.4+ |

## F. Privacy, Compliance & Data Protection

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-039 | Documented in MPN | All individual poll and survey responses anonymized by default, including from Anchors — only aggregate results are shown; RSVP Yes/No status is the one exception Anchors can see individually. | DPDP Act 2023 compliance requirement, avoidance of "loudest voice" group-dynamics risk in decision-making, and avoidance of the consent drop-off that explicit per-response consent would cause. | MPN v1.9 §12.1 | Delta — platform-wide poll design principle |
| DR-040 | Ongoing consent architecture | Consent model splits into contextual notices (why data is collected, shown at the point of capture) and blanket consent (for recurring uses such as RSVP/attendance data), rather than a screen-by-screen consent prompt for every action. | Balances DPDP transparency requirements against the consent fatigue that would otherwise degrade onboarding. | MPN v1.9 §12.2 | Delta |
| DR-041 | 16 Jun 2026 | Privacy Policy restructured into explicit sections for User-Provided Data, Automatically Collected Data, and Data Not Collected, each with a periodic-review commitment. | Regulatory completeness — DPDP-aligned policies need explicit, auditable categories rather than one general data statement. | MoM 16-Jun-26; MPN v1.9 §12.4, §23.2 | Delta |
| DR-042 | 16 Jun 2026 | Anchor visibility explicitly barred from private member-to-member messages, once that feature exists. | Preserves member-to-member privacy even though the Anchor otherwise has broad administrative visibility across the platform. | MoM 16-Jun-26; MPN v1.9 §12.4 | Post-Alpha (feature not yet built) |
| DR-043 | 23 Jun 2026 | RSVP status made visible to all Members ("who else is coming"), while D4 poll responses remain fully anonymous. | RSVP visibility is a key participation driver for group events and must not be restricted to Anchors only, whereas poll-content anonymity remains a DPDP and group-dynamics requirement. | MoM 23-Jun-26 (§27.2) | Delta |
| DR-088 | 24 Aug 2026 | Consent and Terms & Conditions acceptance at first login (mobile or email) — covering the rights granted to the Anchor over member data usage, with consent logs captured in the system — is confirmed as the standing pattern to be followed for all new groups/clients going forward. | Confirms an existing compliance control as the standing onboarding pattern rather than a one-off implementation, ensuring it is applied consistently as new groups (e.g. CSGI 40) are onboarded. | MoM 24-Aug-26 (D20, B17) | Delta — standing pattern |

## G. Event Planning, Polling & RSVP

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-044 | 10 Jun 2026 | D3/D4 poll's AI-assistant element judged not required for Delta — poll questions are pre-structured and branch based on each prior answer. | A rules-based question tree delivers the same experience without the cost or complexity of a generative poll-authoring agent. | MoM 10-Jun-26; MPN v1.9 §6.2, §17.3 | Delta |
| DR-045 | 19 Jun 2026 | Group invite deep links route to the mobile app if installed, otherwise to alumni.com. | Preserves a consistent brand experience regardless of whether the invitee already has the app, and reduces onboarding friction. | MoM 19-Jun-26 (§25.3) | Delta |
| DR-046 | 19 Jun 2026 | RSVP notification triggers when the Anchor publishes event details and adds a member to the event list — not by the original group invite. | Keeps the group-membership workflow and the event-specific RSVP workflow distinct, avoiding premature RSVP prompts before an event is actually confirmed. | MoM 19-Jun-26 (§25.3) | Delta |
| DR-047 | 19 Jun 2026 | RSVP reminders sent via SMS with an inline Yes/No reply option plus an in-app link, so members can respond without opening the app. | Reduces response friction for members who infrequently open the app, increasing participation rates. | MoM 19-Jun-26 (§25.3) | Delta |
| DR-048 | 23 Jun 2026 | Member poll-answer edits not permitted after submission in Delta; edit capability deferred to a later phase. | Prevents data-integrity issues arising from changed answers during an active polling window. | MoM 23-Jun-26 (§27.2) | Delta restriction / Later capability |
| DR-049 | 23 Jun 2026 | Event-level media libraries only for Delta; a master group-level library deferred until the event-level library is proven stable. | Reduces Delta build/scope risk — a group-wide library needs the event-level foundation to be solid first. | MoM 23-Jun-26 (§27.2) | Delta / Later |
| DR-050 | 25 Jun 2026 | A common generative-AI analysis engine used across D4, RSVP, and custom polls, with prompt tuning (not separate engines) controlling analytical depth per poll type. | One engine with tunable prompts is simpler to maintain than parallel AI pipelines, while still matching analysis depth to simple vs. complex poll types. | MoM 25-Jun-26 (§28.2, D3) | Delta |
| DR-051 | 25 Jun 2026 | Default RSVP behaviour: "Yes" adds the member to the event attendee list immediately; a payment-based inclusion override (counted only once paid) deferred to a later ("Gamma") phase. | Keeps Delta's attendee logic simple while acknowledging that payment-gated attendance is a valuable but non-blocking enhancement. | MoM 25-Jun-26 (§28.3, D6) | Delta / Gamma |
| DR-052 | 25 Jun 2026 | Cost transparency to members handled via a default top-line cost statement (5–7 line items); a request for the full itemised breakdown routes to the Anchor rather than being auto-shared. | Satisfies the regulatory expectation of end-use-of-funds transparency without building a complex automated Excel-sharing workflow in Delta. | MoM 25-Jun-26 (§28.4, D10) | Delta |
| DR-089 | 24 Aug 2026 | Group-vs-event entitlement visibility set as: short term, only members of a specific event can see that event's results/statistics/HCP sheet, and other group members must join the event to see it; long term, a group/community-type classification (golf, reunion, sustainability, agriculture, etc.) will drive an entitlement matrix defining what group members vs. event members can see per type. | Keeps the near-term build simple while setting a clear direction for a more nuanced, type-aware visibility model — e.g. golf groups may see nearly everything, while reunions may restrict photos/videos to event members only. | MoM 24-Aug-26 (D15, B6-B8) | Delta (short-term rule); Roadmap (entitlement matrix) |

## H. Golf Tournament Scoring & Management (Standalone Add-On)

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-053 | 30 Jun 2026 | Golf Tournament Scoring & Management built as a standalone add-on module, kept separate from the core Alumnye Delta/Alpha alumni-event roadmap. | Keeps the primary alumni-event roadmap unaffected while allowing a distinct, fast-moving tournament product to be built and tested in parallel. | MoM 30-Jun-26 (D1) | New Add-On |
| DR-054 | 30 Jun 2026 | Group model fixed at roughly 30 players organized into teams of 8–10, each with a captain/sub-anchor. | Gives a clear, repeatable structure for running a six-month tournament. | MoM 30-Jun-26 (D2) | New Add-On |
| DR-055 | 30 Jun 2026 | Anchor owns the weekly draw sheet/lineup; team captains nominate players. | Establishes unambiguous ownership of the scheduling process. | MoM 30-Jun-26 (D3) | New Add-On |
| DR-056 | 30 Jun 2026 | Scoring supports both gross and net (handicap-adjusted) scores, with handicap computed from a player's last 12 rounds at their home course. | Levels the playing field between players of differing ability, using an accepted, simple handicap basis. | MoM 30-Jun-26 (D4, D5) | New Add-On — Phase 2 build |
| DR-057 | 30 Jun 2026 | Phased delivery adopted — draw sheet + gross-score capture first, then net/handicap math and standings. | De-risks the build and delivers usable value to players earlier. | MoM 30-Jun-26 (D6) | New Add-On |
| DR-058 | 01 Jul 2026 | Multi-select team-allocation UI replaced with drag-and-drop. | Materially more intuitive for the Anchor allocating members to teams. | MoM 01-Jul-26 (D2) | Phase 1 |
| DR-059 | 01 Jul 2026 | Draw sheet supports both round-robin and knockout (with seeding) formats, plus match date/time scheduling. | Covers the primary tournament formats needed for the six-month event. | MoM 01-Jul-26 (D3) | Phase 1 |
| DR-060 | 01 Jul 2026 | Live/real-time scoring adopted with a scorer-compiled model, plus player-authorized score entry and a review step. | Balances the desire for real-time visibility against trust, security and anti-cheating concerns. | MoM 01-Jul-26 (D4) | Phase 2 |
| DR-061 | 09 Jul 2026 | Team creation changed from a fixed "number of teams" input to a flexible "Add Team" flow with individual member assignment; scoring model confirmed as cross-scoring (players never score themselves). | Matches real tournament structures where team count and headcount vary, and cross-scoring is the accepted anti-self-scoring safeguard. | MoM 09-Jul-26 (§6) | Phase 1/2 |
| DR-062 | 20 Jul 2026 | Multiple-anchor entitlement model accepted as a build requirement — an Anchor can grant anchor rights to other members, with entitlement checks before sensitive actions (e.g. deleting a member, closing a poll) and a full audit trail of which anchor took which action. | A single-anchor model does not scale to a 44-member tournament group needing shared administrative load, but unrestricted multi-anchor access without checks and auditing would itself be a governance risk. | MoM 20/21-Jul-26 (Key Decisions) | Post v1.3 |
| DR-063 | 20 Jul 2026 | Competition/fixture logic set at 10 teams split into two groups, with cross-group play plus additional back-to-back games for four teams, generated one fixture at a time via the draw sheet. | Matches the actual tournament format requested, rather than a generic round-robin generator. | MoM 20/21-Jul-26 | Golf |
| DR-064 | 27 Jul 2026 | Handicap updates entered manually rather than automatically. | Prevents cheating and keeps scores accurate; a dynamic/automatic system is planned but deferred until the corresponding web functionality is built. | MoM 27-Jul-26 (Key Decisions) | Interim manual; Later automated |
| DR-065 | 27 Jul 2026 | Scoring restructured from 2 blocks (Front 9 / Back 9) to 3 blocks (GP1 / GP10 / GP18). | Required to support 27-hole courses, which most Indian courses use (only 3 use the 18+9 format); the original 2-block model assumed an 18-hole structure. | MoM 27-Jul-26 (Key Decisions) | Golf — design/code impact |
| DR-066 | 27 Jul 2026 | "Match" adopted as the consistent terminology across the app and draw sheet, replacing "Fixture". | Reduces user confusion from having two terms for the same concept. | MoM 27-Jul-26 (Key Decisions) | Golf |
| DR-067 | 27 Jul 2026 | Direct App Store release held back until dynamic handicap data and the 27-hole course gap are resolved, even though iOS approval had already been received. | Releasing before scoring data is complete risks the same reputational damage the team is already trying to avoid with a senior, discerning user base. | MoM 27-Jul-26 (Key Decisions) | Release gate |
| DR-068 | 27 Jul 2026 | Removed/former team members keep their historical scorecard entries; they only appear greyed out in the Members list, not on the scorecard itself. | Preserves the historical accuracy of completed matches even as team membership changes over a long tournament. | MoM 27-Jul-26 (Key Decisions) | Golf |
| DR-069 | 10 Aug 2026 | The existing Stroke Calculator lookup table (gross handicap difference → direct lookup, with 0.375/0.75 rounding) adopted as the single source of truth for stroke allocation; the separate "HCP9" derived-math layer discontinued. | The HCP9 column was found to be mathematically incorrect and unnecessarily complex; the existing lookup table was already correct and already in use, so keeping both created duplicate, conflicting math. | MoM 10-Aug-26 (D4) | v1.2 / Delta |
| DR-070 | 10 Aug 2026 | A missing hole score (Did Not Play) is treated as "no score" for that player/hole and excluded from min-of-4 comparisons — never recorded as zero strokes. | Recording a DNP as 0 would distort comparisons that assume a realistic minimum of 1 stroke. | MoM 10-Aug-26 (D5) | v1.2 / Delta |
| DR-071 | 10 Aug 2026 | Dynamic handicap transitions computed from gross scores relative to par, not net values. | Required for the dynamic handicap transition table to match expected outcomes — the net-based version matched only ~15 of 20 test cases, while the gross-score version was expected to match all 20. | MoM 10-Aug-26 (D6) | v1.2 / Delta |
| DR-072 | 14 Aug 2026 | Recommended fix (not yet actioned): recount and re-sync each player's games-played counter from actual fixture-player records whenever a match is removed or corrected, rather than relying on the stored counter. | A post-removal audit of the Green Buddies tournament found four players whose stored games-played count was one higher than their actual recorded matches, because the counter was not decremented when a wrongly entered match was deleted; handicap values themselves were correctly recalculated, but the counter drifted. | Golf_DynamicHCP_Reconciliation_14Aug findings | Recommended fix — open |
| DR-090 | 18 Aug 2026 | The next tournament round (post 31-Aug-26) will move to the Stableford scoring format; the existing standings up to that point will be retained as a separate, distinct group rather than merged with the new format's results. Stableford scoring logic is already built and will be confirmed by the dev team. | Format change requested by the client; preserving prior standings as a separate group avoids corrupting historical gross/net records with a different scoring method, and reuses already-built Stableford logic rather than new development. | 18-Aug-26 MoM (items 24-26) | Golf — v1.3 |
| DR-091 | 18 Aug 2026 | Full multiple-anchor rollout confirmed as needing further internal testing and unlikely to be ready within v1.3; targeted for post-v1.3. As an interim measure, the dev team will verify whether a temporary multiple-anchor grant can be provisioned directly from the backend and confirm how it behaves operationally. | Avoids overcommitting a not-yet-tested multi-anchor capability to the v1.3 timeline, while still giving the client a usable interim path if a second anchor is urgently needed. | 18-Aug-26 MoM (items 31-32) | Golf/Delta — post-v1.3; interim workaround under evaluation |
| DR-092 | 18 Aug 2026 | Draw-sheet creation for the next 6 weeks of matches will include an option to save the draw sheet without immediately displaying it in the matches list, so that creating new fixtures does not push already-played matches further down/out of view. | Preserves usability of the matches list during ongoing draw-sheet creation, avoiding a UX regression where recently completed matches become buried under freshly scheduled ones. | 18-Aug-26 MoM (item 34) | Golf — v1.3 |
| DR-093 | 24 Aug 2026 | Gross score is confirmed as the single source of truth driving all handicap and dynamic HCP calculations, rather than manual HCP overrides; only the Anchor (not players or team captains) may correct a gross score, using the paper scorecard as reference, and such corrections are logged in the existing anchor activity log. | Ensures a consistent, auditable basis for all downstream HCP calculations and prevents unauthorised score tampering, addressing scenarios such as mid-tournament joiners and captain pre-match HCP adjustments being overridden on recalculation. | MoM 24-Aug-26 (D16, B9-B10) | Golf — standing rule |
| DR-094 | 24 Aug 2026 | Scorecard UX updated to (a) visibly highlight stroke holes (e.g. in yellow) on the blank/in-progress scorecard grid before and during play, not only inside hole-detail views, and (b) always display "H" after scoring is entered, removing the temporary "AS" label from the post-scoring view. Targeted for v1.3. | Reduces player error — some players were prematurely conceding a hole without realising they had a stroke on it — and removes a confusing, inconsistent post-scoring UI state. | MoM 24-Aug-26 (D17, B11-B12) | Golf — v1.3 |

## I. Infrastructure & Vendor Management (Ongoing)

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-073 | Pre-09 Jun 2026 | AWS account migrated from the prior Mobility (Mobil80) account to a dedicated Prodian AWS account. | Establishes clean, dedicated account ownership and billing for the Alumnye platform going forward. | MPN v1.9 §2.2 | Delta — completed |
| DR-074 | 16 Jun 2026 | AWS infrastructure cost estimate formally approved by Indeevar; AWS setup targeted for completion by 19-Jun-26. | Locks in a budget baseline and a concrete completion milestone for infrastructure setup. | MoM 16-Jun-26 | Delta |
| DR-075 | 17 Jun 2026 | Existing Mobil80-linked Apple application detached; a new dedicated App ID ("Alumnye") created. | Resolves the app-name conflict blocking Apple App Store publishing and gives the platform its own clean app identity. | MPN v1.9 §2.3 | Delta |
| DR-076 | 09 Jul 2026 | Public website scoped down to a minimal "Coming Soon" launch page (banner, early-bird capture, Privacy Policy link, footer), with Terms & Conditions and product-feature language temporarily removed. | Avoids revealing product features ahead of launch while still satisfying Apple/Google app-store review requirements for a live website and Privacy Policy link. | MoM 09-Jul-26 (§5) | Delta — pre-launch |
| DR-095 | 24 Aug 2026 | Full-version rollback remains the current safety net for a failed release; the team will additionally explore feature flags/kill switches so a single failing feature or partner integration (e.g. one partner endpoint, or a large module such as reunions) can be disabled without rolling back the entire release, including OTA options for mobile. | Reduces the blast radius of a single failing feature or partner integration without affecting unrelated working features (e.g. the golf module), while retaining the existing rollback model as the fallback. | MoM 24-Aug-26 (D6) | Delta (rollback, current); Roadmap (feature flags) |

## J. Governance & Documentation

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-077 | 09 Jun 2026 | Detailed product documentation (feature decisions, assumptions and rationale from every meeting) must be maintained continuously and circulated after each session. | Indeevar's explicit governance directive — without this, decisions and their reasoning get lost between meetings and are re-litigated later. | MoM 09-Jun-26 (§19.10) | Ongoing — this register is a direct output of that directive |
| DR-078 | 26 Jun 2026 | A written, screen-by-screen tile/flow reference document required in addition to screenshots/prototypes, to serve as a fixed baseline for future design reviews. | Screenshots and prototypes alone were found insufficient for reuse and change management — assumptions were being re-litigated in every session. | MoM 26-Jun-26 (D1, §29.1) | Delta — produced as the Mobile/Web Product Walkthrough documents |
| DR-079 | 11 Aug 2026 | Technical/product documentation and a maintained change log must explicitly track golf, CostGPT, OCR and payment-flow changes as those areas evolve quickly. | Supports audit traceability and reduces onboarding/handoff friction as functionality changes faster than formal documentation cycles. | MoM 11-Aug-26 (D7) | Ongoing |
| DR-096 | 24 Aug 2026 | The existing decisions/rationale document is formally designated as the "Decision Records" register, to be continuously updated as requirements/design evolve and shared periodically with the delivery/testing team (Guru, Hemnath, Kishor), copying the client as needed. | Keeps a single source of truth for design/product rationale and reduces repeated escalation and re-explaining of already-settled decisions to the testing/delivery team. | MoM 24-Aug-26 (D1) | Ongoing — this register is a direct output of that directive |

## L. Testing, QA & Release Governance

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-097 | 24 Aug 2026 | Testing sequencing agreed: first stabilise happy-path functional behaviour, then systematically build out regression and sanity packs for functional coverage, followed by phased security testing (source code security checks, dynamic application security testing, API functional and security testing, and penetration testing). | Sequences effort so functional stability is not sacrificed while ramping up security rigor, and ensures security testing runs against a stable functional baseline. | MoM 24-Aug-26 (D2) | Roadmap — testing programme |
| DR-098 | 24 Aug 2026 | Role split confirmed: design/development owns building in expected functionality and core security controls (no screenshots, proper access control, no URL-tinkering to view others' records, no hardcoded secrets); testing independently validates these work as intended, surfaces design/security gaps on its own initiative, rates the inherent risk, and gives the business actionable feedback to accept or mitigate. | Creates clear accountability for build quality while establishing an independent, business-facing risk-surfacing function separate from build ownership. | MoM 24-Aug-26 (D3) | Process |
| DR-099 | 24 Aug 2026 | Unit test coverage to be raised toward a higher target band, generated via existing AI-assisted automated test generation that already runs after development tasks complete; a further automated unit-test run will be added before UAT/production releases; developers will share test suites/results with the testing team. (The target percentage was cited inconsistently across the session — 60-70% in the action-item list vs. 75-80% in the decisions discussion — and needs reconciliation; see Section K.) | Improves coverage discipline ahead of broader security testing and gives the testing team visibility into design consistency across builds. | MoM 24-Aug-26 (D4) | Delta — target % to be reconciled |
| DR-100 | 24 Aug 2026 | A production-like staging environment, populated with realistic data (e.g. the GreenBuddy tournament dataset), will be used for testing, reconciliation and validation ahead of production, reducing the historical practice of fixing issues directly on the live app. | Lowers production risk from live fixes while preserving delivery agility through controlled, staged deployments rather than ad hoc live patching. | MoM 24-Aug-26 (D5) | Delta |
| DR-101 | 24 Aug 2026 | Code component size guideline adopted: target roughly 500 lines of code per component, with ~1,500 LOC as a manageable upper bound, avoiding monolithic files of 5,000-7,000+ LOC; the current AI-generated, object-oriented, small-class/method structure is acceptable within these bounds. | Keeps the codebase maintainable and keeps changes such as partner swaps or feature-flag support easy to localise as the platform scales. | MoM 24-Aug-26 (D9) | Process |
| DR-102 | 24 Aug 2026 | Indeevar will message the Green Buddies WhatsApp group asking members to retain the mobile number 95990 in their contact details, to enable end-to-end testing of the member login path, and will personally dogfood the member journey. | Provides a low-cost, real-user validation channel for the login/member flow ahead of broader rollout, surfacing friction points before they reach a wider audience. | MoM 24-Aug-26 (D11) | Process — this week |
| DR-103 | 18 Aug 2026 | A feature is released to end users only after the testing team has delivered its unit testing, device/external-integration testing, and cross-browser testing reports for that feature; screenshots must be captured during testing of any feature being declared as working, to serve as delivery evidence. | Establishes a documented sign-off gate before release and creates an auditable evidence trail that a feature was actually verified working, rather than relying on verbal confirmation. | 18-Aug-26 MoM (items 4, 38) | Process — release gate |

## M. Security, Secrets & Platform Hardening

| ID | Date | Decision | Rationale | Source | Phase / Status |
| --- | --- | --- | --- | --- | --- |
| DR-104 | 24 Aug 2026 | File uploads (notice board, contacts, etc.) treated as a high-risk entry point: restrict allowed file types, block malware/auto-execute content, and start with conservative size limits (small MBs for notice-board PDFs and contact Excel uploads, versus the current ~50 MB API-wide limit), relaxing later based on real usage with documented justification; some sensitive upload types to be restricted to Anchors only. | Reduces malware and abuse risk from upload surfaces, which is currently a far higher ceiling than needed, while leaving room to relax limits once real usage patterns are known. | MoM 24-Aug-26 (D7) | Delta |
| DR-105 | 24 Aug 2026 | All hardcoded secrets (e.g. the "myPassword123" DB password, API keys, OTP test values) must be removed from source code and repositories and loaded dynamically from a secret manager/vault instead; a second-line confirmation scan of the full codebase and GitHub repos will be performed. | Removes a significant, easily exploitable security gap ahead of the planned security testing phases (source code, DAST, API, penetration testing). | MoM 24-Aug-26 (D8) | Process — scan by end of weekend (23-24 Aug 26) |

## K. Open / Unresolved Decisions

The following matters were explicitly raised as decisions still pending in the source MoMs. They are tracked here for visibility and should be treated as open risks, not settled positions.

| ID | Open Item | Owner | Since | Status |
| --- | --- | --- | --- | --- |
| OI-01 | Payment custody legal model (trust account vs. direct aggregator pass-through) | Indeevar | 26 Jun 2026 | Pending legal / RBI input |
| OI-02 | Configurable RSVP cap per event — exact numeric limit | Indeevar | 23 Jun 2026 | Pending spec |
| OI-03 | Karix vs. Netcore final vendor decision | Anand Sivaraman / Indeevar | 10–11 Aug 2026 | Pending SLA responses from both vendors |
| OI-04 | Regulatory confirmation on fund-holding rules for the advanced multi-merchant payment model | Anand / Legal | 11 Aug 2026 | Open — required before roadmap build |
| OI-05 | Billing module flagged as "the next immediate requirement"; scope, timeline and dependencies not yet defined. | Indeevar | 18 Aug 2026 | Open — scope not yet defined |
| OI-06 | Downstream-impact check for backend data upload as the onboarding method for the CSGI 40 (~17-members) group — to be completed before committing to this path. | Dev team | 24 Aug 2026 | Open — impact assessment pending |
| OI-07 | Proof-of-payment screenshot OCR extraction workflow — design document being prepared for client review; the OCR model still needs to be trained against each payment aggregator's screenshot layout; targeted v1.4+/v1.5. | Dev team | 18 & 24 Aug 2026 | Open — design/document pending |
| OI-08 | Long-term group-vs-event entitlement matrix (by community/group type — golf, reunion, sustainability, agriculture, etc.) — direction agreed, but the matrix itself is not yet specified or built. | Indeevar / Dev team | 24 Aug 2026 | Open — design not yet specified |

## Appendix A — Source Document Index

Primary source documents consulted in compiling this register. All are held in the Alumnye project.

| Document | Date | Covers |
| --- | --- | --- |
| Master Product Notes v1.9 | 26 Jun 2026 | Consolidated reference — decisions from project inception (10-Mar-26) through 26-Jun-26 |
| MoM — 08 Apr 2026 | 08 Apr 2026 | Payment aggregator, poll URL design, PostgreSQL vs DynamoDB, UAT environment |
| MoM — 30 Jun 2026 | 30 Jun 2026 | Golf Tournament module kick-off / concept design |
| MoM — 01 Jul 2026 | 01 Jul 2026 | Golf prototype review & documentation walkthrough |
| MoM — 08 Jul 2026 | 08 Jul 2026 | Application testing & refinement working session |
| MoM — 09 Jul 2026 | 09 Jul 2026 | Vendor activation, DLT templates, website scope, golf prototype review |
| MoM — 15 Jul 2026 | 15 Jul 2026 | Logged defects & outstanding queries |
| MoM — 20–21 Jul 2026 | 20–21 Jul 2026 | Green Buddies golf live test, OTP/DLT, multi-anchor, tournament/fixture setup, scoring |
| MoM — 27 Jul 2026 | 24 & 27 Jul 2026 | Golf onboarding RCA, course/handicap requirements, UI/terminology, App Store readiness |
| MoM — 10 Aug 2026 | 10 Aug 2026 | Mobile app testing, scoring logic, vendor (Karix/Netcore) review |
| MoM — 11 Aug 2026 | 11 Aug 2026 | Vendor migration, event classification, payments, photo engagement |
| Golf_DynamicHCP_Reconciliation_14Aug findings | 14 Aug 2026 | Green Buddies tournament re-evaluation and data-quality findings |
| MoM — 18 Aug 2026 | 18 Aug 2026 | v1.3 release planning, registration/profile fields, golf UI cleanup, payment recording (ideal vs. interim), OCR walkthrough, multiple-anchors timeline, draw-sheet UX, testing sign-off gating |
| MoM — 24 Aug 2026 (Sessions 1 & 2) | 24 Aug 2026 | Testing strategy & security governance review; Green Buddies functional follow-up — entitlements, dynamic HCP, scorecard UX, profile media, CSGI 40 onboarding, consent, proof-of-payment |